Initial Project Planning

| Date | 25/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-7436 |
| Team No. | 3 |
| Project Name | AI StudyBuddy |

Maximum Marks: 5 Marks

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following product backlog and sprint schedule are tailored to the AI StudyBuddy learning assistance platform, covering authentication, study material management, AI-powered learning features, and administration.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Story | Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration & Authentication | USN-1 | As a user, I can register for AI StudyBuddy using my email and password so that I can securely access the application. | 2 | High | Dhanushree G (Team Leader) | 25/09/2026 | 28/09/2026 |
| Sprint-1 | Registration & Authentication | USN-2 | As a registered user, I can log in using my email and password so that I can access protected learning features. | 2 | High | Keerthika K | 25/09/2026 | 28/09/2026 |
| Sprint-1 | Registration & Authentication | USN-3 | As an administrator, I can use role-based access control so that administrative functions are restricted to authorized users. | 3 | High | Pavithra U | 25/09/2026 | 28/09/2026 |
| Sprint-2 | Study Material Management | USN-4 | As a student, I can upload study materials so that the content can be used for learning assistance. | 3 | High | Dhanalakshmi C | 29/09/2026 | 02/10/2026 |
| Sprint-2 | Study Material Management | USN-5 | As a student, I can access my uploaded study materials so that I can manage my learning resources. | 2 | High | Dhanushree G (Team Leader) | 29/09/2026 | 02/10/2026 |
| Sprint-2 | Study Material Management | USN-6 | As the system, I can securely handle uploaded files so that study content can be processed by the application. | 2 | Medium | Keerthika K | 29/09/2026 | 02/10/2026 |
| Sprint-3 | AI Summaries & Flashcards | USN-7 | As a student, I can generate an AI summary from my study material so that I can revise important content quickly. | 3 | High | Pavithra U | 03/10/2026 | 06/10/2026 |
| Sprint-3 | AI Summaries & Flashcards | USN-8 | As a student, I can generate AI flashcards so that I can practice and remember key concepts. | 3 | High | Dhanalakshmi C | 03/10/2026 | 06/10/2026 |
| Sprint-3 | AI Quiz Generation | USN-9 | As a student, I can generate an AI quiz from study content so that I can test my understanding. | 3 | High | Dhanushree G (Team Leader) | 03/10/2026 | 06/10/2026 |
| Sprint-4 | Personalized Study Plans | USN-10 | As a student, I can generate a personalized study plan so that I can organize my preparation effectively. | 3 | High | Keerthika K | 07/10/2026 | 10/10/2026 |
| Sprint-4 | AI Integration | USN-11 | As the system, I can communicate with the Google Gemini API so that AI-generated learning assistance can be provided. | 3 | High | Pavithra U | 07/10/2026 | 10/10/2026 |
| Sprint-4 | Security & Reliability | USN-12 | As a user, I want protected API access and secure password handling so that my account and learning data are protected. | 3 | High | Dhanalakshmi C | 07/10/2026 | 10/10/2026 |

Planning Note: The sprint dates are planned dates for the project schedule. The backlog focuses on the documented AI StudyBuddy capabilities: secure authentication, role-based access, study material upload/management, AI summaries, flashcards, quizzes, personalized study plans, and Google Gemini integration.